Below is a ready-to-share implementation report for your senior management. It combines the decisions made so far regarding the Master Super Admin, existing products, JWT authentication, client-data security, cloud infrastructure, storage, privacy, integrations and developer assignments.

# Kiaan Technology SaaS Platform

## Security, Authentication, Data Privacy and Implementation Plan

Document Version: 1.0
Date: 4 August 2026
Prepared for: Management and Development Teams
Scope: Existing 15 software products and the proposed Kiaan Master SaaS Platform

# 1. Executive Summary

Kiaan Technology currently has approximately 15 independently developed software products. Several products are already in production and are being used by clients. Some products contain Super Admin panels, some contain only customer Admin panels, and some have integrations such as AI, email, payment gateways and file storage using credentials supplied by existing clients.

The company now intends to convert these products into a unified SaaS ecosystem governed by a central Kiaan Master Super Admin Platform.

The recommended approach is:

- Do not rewrite or merge the existing working products.

- Do not remove existing Product Super Admin or Admin panels immediately.

- Build a separate Kiaan Master Super Admin Platform.

- Build one centralized JWT-based Authentication Service.

- Keep each product and its business database independent.

- Add secure tenant isolation to every product.

- Centralize subscription, pricing, licensing, product registry and platform-level usage.

- Keep client-provided third-party credentials isolated to their respective client.

- Introduce shared security, storage, notification and AI integration standards gradually.

- Migrate products in controlled waves instead of changing all 15 products together.

The original platform blueprint also recommends keeping product business data inside individual product databases while the central platform stores only common platform information such as organisations, products, subscriptions, licences, support, storage usage and AI usage.

# 2. Current System Situation

The existing portfolio contains three major product conditions.

| Product condition | Current situation | Required action |
| --- | --- | --- |
| Product has Super Admin | Super Admin manages multiple customers or system settings | Retain as Product Super Admin |
| Product has only Admin | Admin generally represents the customer organisation | Retain as Tenant Admin |
| Product has client-specific integrations | API credentials belong to an existing client | Keep isolated to that client |
| Product has no SaaS structure | Single customer or no tenant isolation | Add tenant support before selling |
| Product has minor bugs | Application is already operational | Fix bugs without redesigning business logic |
| Product contains AI | Provider and key ownership may differ | Audit and register integration |
| Product has no AI | AI is not mandatory for MVP | Add later only where useful |

# 3. Final Administration Hierarchy

The company should maintain separate administration levels.

Kiaan Master Super Admin

│

├── Product Super Admin

│

├── Product Operations Admin

│

└── Tenant or Organisation Admin

│

├── Manager

├── Staff

└── End User

## 3.1 Kiaan Master Super Admin

The Kiaan Master Super Admin will control the SaaS business, including:

- Product registry

- SaaS organisations

- Product pricing

- Plans and subscriptions

- Trials and renewals

- Product licences

- Product activation and suspension

- AI credit allocation

- Storage limits

- Integration connection status

- Product health

- SaaS invoices

- Platform audit logs

- Company-wide support overview

The Master Super Admin must not receive automatic access to product business records such as patients, employees, loan applications, cases, repairs or medical records.

## 3.2 Product Super Admin

Existing product Super Admin panels should remain but should be renamed conceptually as Product Super Admin.

A Product Super Admin can manage:

- Product-specific organisations

- Product configuration

- Product modules

- Product templates

- Product-level support

- Product-level reports

- Product roles and permissions

- Product health and operational settings

A Product Super Admin cannot manage other products or central Kiaan pricing.

## 3.3 Product Operations Admin

For products that do not have a Super Admin but require internal Kiaan support, a limited Product Operations Admin role should be introduced.

This role should have:

- Restricted product-level customer search

- Product health visibility

- Configuration support

- Error and integration visibility

- Temporary support access

- Full audit logging

## 3.4 Tenant Admin

The Tenant Admin represents an individual SaaS customer, such as:

- Gym owner

- Hospital administrator

- HR company administrator

- Restaurant owner

- Property company administrator

A Tenant Admin must only access data belonging to their own organisation.

# 4. Target Platform Architecture

Clients and Users

│

▼

Kiaan Central Authentication Service

│

▼

Kiaan Master Platform

│

├── Product Registry

├── Organisations

├── Plans and Subscriptions

├── Licences

├── Integration Registry

├── AI Usage

├── Storage Usage

└── Audit Logs

│

▼

Product Connectors / APIs

│

├── Legal SaaS

├── Property SaaS

├── Loan SaaS

├── HRM SaaS

├── Gym SaaS

├── Hospital SaaS

└── Remaining Products

The Master Platform must communicate with products through secured APIs. It must not directly connect to or modify product business databases.

Correct:

Master Platform

↓

Secured Product API

↓

Product Backend

↓

Product Database

Prohibited:

Master Platform

↓

Direct SQL Query

↓

Product Database

# 5. Central JWT Authentication Architecture

JWT can be used securely without Keycloak, but JWT is only a token format. A complete authentication system must also provide session management, refresh-token rotation, password security, MFA, account controls and token revocation.

JWT implementations should restrict accepted algorithms, verify token claims and avoid trusting algorithm information supplied by the token itself. (RFC Editor)

## 5.1 Recommended Authentication Stack

Central Auth Service:

Node.js + TypeScript

Authentication Database:

PostgreSQL

Access Token:

Signed JWT

Signing:

RS256 or EdDSA asymmetric keys

Refresh Token:

Opaque random token

Session Storage:

PostgreSQL with optional Redis cache

Password Storage:

Argon2id or securely configured bcrypt

Admin MFA:

TOTP initially; passkeys later

Transport:

HTTPS only

## 5.2 Why Asymmetric JWT Signing

The Central Authentication Service should hold the private signing key.

Individual products should receive only the public verification key.

Central Auth Service

└── Private key signs JWT

Product Backend

└── Public key verifies JWT

This prevents a compromised product backend from generating valid tokens for other products.

The same symmetric JWT secret should not be copied to all 15 products.

## 5.3 Proposed Access Token Policy

The following values are internal policy recommendations and may be adjusted after testing:

| Item | Proposed policy |
| --- | --- |
| Access-token validity | 10 minutes |
| Refresh-session validity | 7–30 days |
| Master Admin inactivity | 15 minutes |
| Product Admin inactivity | 30 minutes |
| Normal user inactivity | 30–60 minutes |
| Token signing | RS256 or EdDSA |
| Admin MFA | Mandatory |
| Token transport | HTTPS only |

## 5.4 JWT Claims

A product token should contain only minimum identity and access information.

{

"sub": "user_123",

"organization_id": "org_456",

"session_id": "session_789",

"roles": ["TENANT_ADMIN"],

"permissions": ["employee.read", "employee.create"],

"products": ["HRM001"],

"iss": "https://auth.kiaantechnology.com",

"aud": "HRM001",

"iat": 1785830400,

"exp": 1785831000,

"jti": "unique-token-id"

}

JWT payloads must not contain:

- Passwords

- API keys

- Patient information

- Medical records

- Bank details

- Payment credentials

- SMTP passwords

- Complete user profiles

- Sensitive documents

A signed JWT protects integrity, but its normal payload should not be treated as confidential storage. (IETF Datatracker)

## 5.5 Refresh Tokens and Sessions

The system should use:

Access token:

Short-lived JWT

Refresh token:

Cryptographically random opaque value

Database:

Only refresh-token hash stored

Every refresh should:

- Verify the existing session.

- Verify that the user and organisation remain active.

- Invalidate the previous refresh token.

- Issue a new refresh token.

- Update session activity.

- Detect reuse of an old token.

- Revoke the session family if misuse is detected.

Refresh-token rotation is recommended to reduce the risk of replay after token theft. (RFC Editor)

## 5.6 Browser Token Storage

Long-lived tokens must not be stored in browser localStorage.

Refresh tokens should use cookies configured as:

HttpOnly

Secure

SameSite=Lax or Strict

Restricted cookie path

HTTPS only

HttpOnly restricts JavaScript access to cookies, while Secure restricts transmission to encrypted connections. Cookie-based authentication must also include CSRF protection. (OWASP Cheat Sheet Series)

## 5.7 Mandatory Token Validation

Every product backend must validate:

- Signature

- Allowed signing algorithm

- Expiration

- Issuer

- Audience

- Token ID

- Session ID

- User status

- Organisation status

- Product access

- Role and permission

- Subscription and licence status

- Tenant ownership of the requested resource

Permissions should be denied by default and checked on every request. (OWASP Cheat Sheet Series)

# 6. Password and Account Security

Passwords must never be:

- Stored in plain text

- Stored using reversible encryption

- Sent through email

- Added to application logs

- Shared between employees

- Included in URLs

- Hardcoded in source code

Passwords should be hashed using Argon2id or an appropriately configured bcrypt implementation. The password database and any optional pepper or signing secrets must be stored separately. (OWASP Cheat Sheet Series)

Required account controls:

- Email verification

- Strong password policy

- Rate limiting on login

- Temporary lockout after repeated failures

- Secure forgot-password workflow

- Time-limited reset tokens

- Revoke all sessions after password reset

- Device/session list

- Logout from individual device

- Logout from all devices

- Login history

- Account activation and deactivation

- Suspicious-login alerting

# 7. Multi-Factor Authentication

MFA should be mandatory for:

- Kiaan Master Super Admin

- Cloud Team accounts

- Product Super Admins

- Finance administrators

- Developers with production access

- Support personnel with impersonation access

TOTP authenticator applications can be used initially because they do not create per-message SMS expenses.

Passkeys or FIDO-based authentication should be considered later for highly privileged accounts because phishing-resistant cryptographic authentication provides stronger protection than manually entered OTP codes. (NIST)

# 8. Tenant and Client-Data Isolation

Tenant isolation is the most critical security requirement for the SaaS conversion.

A vulnerability in a multi-tenant application can expose one customer's records to another customer. Tenant context must therefore be established from the verified authentication session and not trusted from a request body, query parameter or editable header. (OWASP Cheat Sheet Series)

## 8.1 Mandatory Rule

Never trust:

req.body.organizationId

req.query.tenantId

X-Tenant-ID supplied directly by frontend

Always use:

Verified JWT → authenticated organisation context

Wrong:

const organizationId = req.body.organizationId;

Correct:

const organizationId = req.auth.organizationId;

## 8.2 Every Business Query Must Be Tenant-Scoped

Wrong:

const employee = await Employee.findOne({

where: { id: req.params.id }

});

Correct:

const employee = await Employee.findOne({

where: {

id: req.params.id,

organizationId: req.auth.organizationId

}

});

The backend must verify resource ownership on every request. Possession of a database ID must never be treated as proof of permission. (OWASP Cheat Sheet Series)

## 8.3 Database Strategy

For the MVP, use:

One database per product

+

Shared tenant tables inside that product

+

Mandatory organization_id isolation

Example:

platform_db

legal_db

property_db

loan_db

hrm_db

gym_db

hospital_db

restaurant_db

Do not merge all 15 product databases.

## 8.4 Required Tenant Fields

Major tenant-owned tables should contain:

organization_id

created_by

updated_by

created_at

updated_at

deleted_at

Recommended indexes:

INDEX (organization_id);

INDEX (organization_id, status);

UNIQUE (organization_id, business_reference);

## 8.5 Higher-Security Clients

For enterprise or regulated clients, the platform can later provide:

- Dedicated database

- Dedicated schema

- Dedicated encryption key

- Separate backup

- Dedicated deployment

OWASP categorises separate databases as the highest isolation model, separate schemas as high isolation, and shared row-level tables as a cost-sensitive model requiring careful enforcement. (OWASP Cheat Sheet Series)

# 9. Data Privacy and Governance

Security prevents unauthorised access. Privacy controls how client and user data is collected, used, shared, retained and deleted.

The company must create a data inventory for every product. NIST's Privacy Framework recommends understanding which systems process data and who owns or operates those systems as part of privacy-risk management. (NIST)

## 9.1 Data Classification

Each data field should be classified.

| Classification | Examples | Protection |
| --- | --- | --- |
| Public | Product descriptions, public plans | Normal controls |
| Internal | Product status, internal tickets | Employee access only |
| Confidential | Client contacts, invoices | Encryption and RBAC |
| Highly Sensitive | Medical, loan, KYC, legal records | Strong access, audit and encryption |
| Secret | API keys, passwords, signing keys | Secrets manager only |

## 9.2 Data Minimisation

Each product should collect only information required for the business workflow.

Avoid:

- Collecting optional identity documents without need

- Keeping abandoned uploads forever

- Sending full records to AI providers

- Copying production data into development

- Storing duplicate personal information

- Logging sensitive request bodies

Reducing unnecessary personal-data collection reduces the amount of information exposed in a security incident. (NIST Pages)

## 9.3 Required Privacy Documents

Management should approve:

- Privacy Policy

- Data Processing Policy

- Data Retention Schedule

- Account and Data Deletion Policy

- Backup Retention Policy

- Employee Confidentiality Policy

- Production Access Policy

- Incident Response Policy

- Third-Party Provider Register

- Customer Data Export Procedure

Legal and regulatory requirements will vary according to the client's country and industry. Hospital, financial, KYC and legal products should receive separate legal and compliance review before production SaaS onboarding.

# 10. File and Document Storage Security

Uploaded files should not be stored permanently in public application folders.

Use object storage or an S3-compatible storage layer.

Storage structure:

product-code/

organisation-id/

module/

year/

generated-file-id

Required metadata:

file_id

organization_id

product_id

uploaded_by

original_name

stored_name

mime_type

size

storage_key

checksum

classification

created_at

deleted_at

## Secure Upload Controls

- Allow only required file extensions

- Validate actual file type

- Do not trust browser Content-Type

- Generate a new server-side filename

- Limit file size

- Restrict who can upload

- Scan high-risk files

- Prevent path traversal

- Store files outside the public web root

- Validate tenant ownership before download

- Use short-lived signed download URLs

- Log upload, download and deletion

OWASP recommends extension allow-listing, file-type validation, application-generated filenames, file-size restrictions and authorisation for uploads. (OWASP Cheat Sheet Series)

Tenant storage paths and file retrieval must also remain tenant-specific. (OWASP Cheat Sheet Series)

# 11. Third-Party API and Secret Management

Every third-party integration must have an owner and scope.

## 11.1 Integration Ownership Types

KIAAN_MANAGED

TENANT_MANAGED

LEGACY_CLIENT_MANAGED

### Kiaan-Managed

Used for:

- SaaS subscription payment

- Platform email verification

- Platform billing notifications

- Shared AI gateway

- Platform monitoring

- Internal support

### Tenant-Managed

Customer provides:

- Razorpay

- Stripe

- SMTP

- SendGrid

- WhatsApp API

- Twilio

- Gemini

- OpenAI

- Firebase

### Legacy Client-Managed

Credentials already supplied by an existing client must continue only for that client.

They must never be reused for another customer.

## 11.2 Integration Registry

The Master Platform should maintain:

integration_id

organization_id

product_id

provider_category

provider_name

ownership_type

environment

connection_status

secret_reference

monthly_limit

monthly_usage

webhook_status

last_success_at

last_failure_at

created_by

updated_at

## 11.3 Secret Storage Rules

Never store secrets in:

- React or frontend applications

- Git repositories

- Source-code constants

- Screenshots

- Chat groups

- Plain database columns

- Application logs

- API responses

Secrets should be centrally stored, access-controlled, audited and rotated. OWASP recommends centralised secret storage, provisioning, auditing, rotation and management. (OWASP Cheat Sheet Series)

# 12. AI Security and Privacy

Products with existing AI integration should not immediately be changed.

First record:

- AI provider

- Product

- Organisation

- Key owner

- AI module

- Data being sent

- Monthly usage

- Current cost

- Prompt-storage status

- Migration decision

## Shared AI Gateway

New SaaS customers should eventually use:

Product

↓

Kiaan AI Gateway

↓

Approved AI Provider

The AI Gateway should control:

- Product ID

- Organisation ID

- User ID

- Credit limits

- Token usage

- Rate limits

- Model selection

- Cost tracking

- Error logging

- Provider switching

## AI Privacy Rules

- Do not send entire database records

- Remove unnecessary personal identifiers

- Do not send passwords, API keys or payment details

- Use the minimum required business context

- Separate prompts by organisation

- Do not allow one tenant's context in another tenant's session

- Record which provider processed the request

- Allow AI to be disabled per organisation

- Establish retention rules for prompts and responses

# 13. Payment Security

Two payment categories must remain separated.

## SaaS Subscription Payment

Customer pays Kiaan Technology

↓

Kiaan payment gateway

↓

Master Billing Service

↓

Subscription and licence activation

## Product Business Payment

Gym member / Patient / Restaurant customer

↓

Tenant's payment gateway

↓

Money goes to the tenant

Never use one client's gateway for another tenant.

Do not store:

- Full card number

- CVV

- Banking password

- Raw payment credentials

The backend must independently verify payment-provider responses and webhooks. It must not activate orders or subscriptions based only on a success message received from the frontend. Insecure payment integration can result in spoofed payments and order manipulation. (OWASP Cheat Sheet Series)

# 14. Email and Notification Security

## Platform Email

Kiaan-managed email should handle:

- Registration

- Email verification

- Password reset

- Trial activation

- Subscription invoice

- Renewal reminder

- Licence expiry

- Account suspension

## Product Email

Product-generated email includes:

- Appointment reminders

- Payslips

- Membership reminders

- Loan-payment reminders

- Repair-status updates

Provide two modes:

| Mode | Description |
| --- | --- |
| Shared Kiaan Email | Included according to subscription limits |
| Customer SMTP/BYOK | Customer connects its own provider |

Each tenant's credentials and sending domain must remain isolated.

# 15. Logging, Audit and Monitoring

Security logging must include:

- Successful and failed login

- MFA failure

- Password reset

- Role changes

- Permission changes

- Organisation switches

- Master Super Admin actions

- Support impersonation

- Data exports

- Integration changes

- API-key changes

- Payment webhook failures

- Subscription suspension

- High-risk data access

- Backup failure

- Product downtime

Each audit record should contain:

actor_id

organization_id

product_id

session_id

action

resource

resource_id

timestamp

ip_address

user_agent

result

reason

request_id

Do not log:

- Passwords

- Access tokens

- Refresh tokens

- API keys

- CVV

- Full medical records

- Full uploaded documents

- Private prompt content unless specifically required and protected

Logs themselves may contain personal or sensitive information and must be protected against unauthorised reading, modification and deletion. (OWASP Cheat Sheet Series)

# 16. Backup and Disaster Recovery

Recommended backup model:

3 copies of critical data

2 different storage types

1 copy off-site or offline

CISA recommends the 3-2-1 approach and advises organisations to maintain encrypted backups and test recovery. (CISA)

## Required Backup Policy

### Databases

- Daily encrypted database backup

- Transaction-log or point-in-time recovery where supported

- Thirty-day operational retention

- Monthly long-term backup

- Separate production and backup credentials

- Off-site copy

- Monthly restoration test

### Uploaded Files

- Object-storage versioning where practical

- Daily backup or replication

- Organisation and product metadata

- File-integrity checks

### Authentication

Back up:

- Authentication database

- JWT key references

- Configuration

- Role and permission mappings

- Recovery procedures

A backup should not be considered reliable until a restoration test has succeeded.

# 17. Cloud and Infrastructure Security

Initial infrastructure may use a cost-effective VPS setup, but production services must remain logically isolated.

Internet

↓

Cloudflare or DNS/WAF Layer

↓

Nginx Reverse Proxy

↓

Docker Network

├── Master Platform

├── Central Auth Service

├── Product APIs

├── Redis

└── Monitoring

↓

Private Databases

↓

Encrypted Backups

Required controls:

- HTTPS everywhere

- Database ports not publicly accessible

- Firewall allow-list

- SSH-key authentication

- Disable password-based root login

- Separate Development, UAT and Production

- Production access only for approved staff

- Container resource limits

- Security updates

- Image and dependency scanning

- Central log collection

- CPU, RAM, disk and uptime monitoring

- Automatic certificate renewal

- Backup-failure alerts

OWASP recommends incorporating security decisions into cloud architecture and warns that Docker misconfiguration can reduce rather than improve security. (OWASP Cheat Sheet Series)

# 18. Secure Development and Git Workflow

No developer should push directly to the production branch.

Developer branch

↓

Pull request

↓

Expert review

↓

Security checks

↓

Automated tests

↓

UAT deployment

↓

QA approval

↓

Production approval

Required automated checks:

- Linting

- Type checking

- Unit tests

- Authentication tests

- Tenant-isolation tests

- Dependency audit

- Secret scanning

- Static security scan

- Build verification

- Migration validation

CI/CD pipelines are security-sensitive systems and must be protected from secret theft, unauthorised changes and malicious code execution. (OWASP Cheat Sheet Series)

# 19. Team Responsibilities

## A. Cloud and DevOps Team

### Gautam — Cloud and Security Infrastructure Lead

Responsible for:

- Final infrastructure architecture

- Network isolation

- Database accessibility rules

- Environment separation

- Backup and disaster-recovery architecture

- Production access policy

- Infrastructure security approval

- Cloud cost planning

### Saif — Deployment and CI/CD Lead

Responsible for:

- Docker standards

- Docker Compose

- Auth Service deployment

- Master Platform deployment

- CI/CD pipelines

- Secrets injection

- Automated rollback

- Database migration pipeline

- Dependency and image scanning

- Backup automation

### Yash — Domain, Gateway and Monitoring Lead

Responsible for:

- DNS and subdomains

- Nginx reverse proxy

- SSL certificates

- Firewall

- Admin-panel network restrictions

- Uptime monitoring

- CPU, RAM and disk alerts

- Central logging

- Backup alerts

- Incident alerts

## B. Platform and Security Development Team

### Deepak — Application Security and Architecture Lead

Responsible for:

- Security architecture

- JWT standards

- Tenant-isolation standard

- API standards

- Code-review checklist

- Threat modelling

- Final security sign-off

- Permission matrix review

- Security defect prioritisation

### Rohit — Central Authentication Backend Lead

Responsible for:

- Registration and login APIs

- JWT issuance

- Refresh-token rotation

- Session management

- Logout and revocation

- User and organisation mapping

- Email verification

- Password reset

- MFA backend

- Device/session management

### Shrikant — RBAC and Authorization Lead

Responsible for:

- Roles

- Permissions

- Product access

- Organisation access

- Route guards

- Resource ownership checks

- Product Super Admin mapping

- Tenant Admin mapping

- Support-access permissions

### Akash — Authentication Database and Tenant Data Lead

Responsible for:

- Authentication database schema

- Session tables

- Token-family tables

- Audit tables

- Tenant database standards

- Composite indexes

- Database migration standards

- Query-isolation review

### Ritika — Master Platform and Authentication Frontend Lead

Responsible for:

- Master Super Admin login

- MFA setup

- Forgot-password screens

- Session-management screens

- Product Registry UI

- Organisation UI

- Subscription and Licence UI

- Integration Registry UI

- Permission-based navigation

### Mukul — Product Connector and Registry Lead

Responsible for:

- Product registration APIs

- Product health APIs

- Product connector package

- Product authentication middleware

- Version and environment registration

- Integration status endpoints

- Common error formats

### Anmol — Plans, Subscription and Licence Lead

Responsible for:

- Plan schema

- Subscription lifecycle

- Trial management

- Licence checks

- User/branch/storage limits

- Product activation

- Suspension

- Upgrade and downgrade

- Renewal controls

# 20. Product-Team Responsibilities

Each Product Owner is responsible for:

- Existing authentication audit

- Role mapping

- Tenant-isolation audit

- Database update

- API authorization

- Product connector integration

- Regression testing

- Existing-client protection

- Third-party integration inventory

- Final Product Security Checklist

| Product | Product owner/team | Expert reviewer |
| --- | --- | --- |
| Legal Case | Sourabh | Deepak |
| Property | Bhagyashree | Deepak |
| Loan Management | Pia Mam | Deepak |
| Mobile Repair | Lalit | Shrikant |
| AAA Immigration | Aaditya and Anant | Pia Mam |
| Dental Clinic | Harsh | Nishant |
| Gym Management | Satyam | Sonu |
| Employee Monitoring | Yashwant and Hitesha/Hitish | Sonu and Ritika |
| HRM | Sonu | Deepak |
| Construction | Dhruv and Smreen | Shrikant |
| Restaurant POS | Diya | Anmol |
| Door Loop Property | Divyanshu | Bhagyashree |
| Clinic/Hospital | Nishant and Nitra/Netra | Deepak |
| Turf | Ritik and Sonali | Ritika |
| Veterinary Clinic | Aashilata and Akriti | Nishant |

## Internship Developer Work

Interns may implement:

- Approved frontend screens

- Form validation

- Login UI connection

- MFA UI

- CRUD screens

- API integration

- Loading and error states

- Permission-based menus

- Basic automated tests

- Product audit documentation

Interns must not independently implement:

- JWT signing or verification

- Password storage

- Refresh-token rotation

- Tenant middleware

- Encryption keys

- Production secrets

- Payment-webhook verification

- Master Super Admin permissions

- Database security architecture

- Production deployment

# 21. Step-by-Step Execution Plan

## Phase 0 — Protect Existing Production Systems

Before modifying authentication:

- Take database backups

- Back up environment variables securely

- Record active integrations

- Record existing webhooks

- Document all roles

- Document Super Admin permissions

- Create staging copies

- Confirm rollback procedure

- Freeze unrelated redesigns

### Exit Criteria

- Every working product has a verified backup.

- Existing client credentials are documented.

- Production rollback is possible.

## Phase 1 — Product Security Audit

Every product must submit:

product-security-audit.md

role-mapping.md

integration-register.md

database-tenant-audit.md

api-authorization-audit.md

backup-status.md

The audit must identify:

- Authentication method

- Password-storage method

- Token expiry

- Role model

- Tenant support

- Unscoped APIs

- Database type

- File-storage method

- Third-party keys

- Current backup

- Known vulnerabilities

- Minor bugs

- Production clients

### Exit Criteria

All 15 products have an approved audit.

## Phase 2 — Security Standards

Platform Team prepares:

- JWT Standard v1

- Authentication API Contract

- RBAC Standard

- Tenant-Isolation Standard

- API Response Standard

- Secret Management Standard

- File Upload Standard

- Logging Standard

- Backup Standard

- Production Access Standard

### Exit Criteria

No product team starts SaaS auth integration until standards are approved.

## Phase 3 — Central Authentication Foundation

Build:

- Organisation APIs

- Platform-user APIs

- Login

- Logout

- Refresh

- Email verification

- Forgot password

- Reset password

- Session management

- Device management

- MFA

- Audit logging

- Public-key endpoint

- Product audience validation

### Exit Criteria

Authentication passes unit, session, token and security tests in staging.

## Phase 4 — Master Platform MVP

Build:

- Dashboard

- Products

- Organisations

- Plans

- Subscriptions

- Licences

- Integrations

- Product Health

- Audit Logs

- Settings

Do not add complex analytics, marketplace or advanced AI management during this phase.

### Exit Criteria

Master Super Admin can register products and organisations without accessing business data.

## Phase 5 — Shared Auth SDK and Product Connector

Create internal packages:

@kiaan/auth-sdk

@kiaan/platform-sdk

Core methods:

verifyAccessToken()

requireProductAccess()

requireOrganization()

requireRole()

requirePermission()

requireActiveSession()

requireActiveSubscription()

getCurrentOrganization()

registerProduct()

reportHealth()

### Exit Criteria

Products do not implement separate JWT verification logic.

## Phase 6 — Pilot Product Integration

Select:

- One product with an existing Super Admin

- One product with only an Admin

Recommended pilot:

HRM

Gym Management

Use temporary dual authentication:

Existing login

+

New central login in UAT

### Testing

- Existing client login continues

- New SaaS login works

- Role mapping works

- Tenant A cannot access Tenant B

- Product Super Admin cannot enter Master Platform

- Master Super Admin cannot read product records

- Logout revokes refresh session

- Subscription suspension works

- Rollback succeeds

### Exit Criteria

Both pilot products pass UAT and security review.

## Phase 7 — SaaS Subscription and Licence Integration

Implement:

- Organisation creation

- Trial creation

- Product installation

- Subscription activation

- Licence generation

- User limits

- Branch limits

- Storage limits

- Suspension

- Renewal

- Upgrade and downgrade

### Exit Criteria

A new customer can purchase, activate and access a product without manual database modification.

## Phase 8 — Storage and Integration Security

Implement:

- Integration Registry

- Shared email

- Tenant SMTP/BYOK

- Secure object storage

- Tenant file isolation

- Signed download URLs

- Shared AI Gateway foundation

- Payment webhook verification

- Usage tracking

### Exit Criteria

No client credential is shared across tenants.

## Phase 9 — Product Migration Waves

Wave 1:

HRM + Gym

Wave 2:

Hospital + Dental + Veterinary

Wave 3:

Property + Door Loop + Construction

Wave 4:

Loan + Legal + AAA

Wave 5:

Restaurant POS + Turf + Mobile Repair + Employee Monitoring

Medical, financial and legal systems should migrate after the security model has been proven on lower-risk products.

### Exit Criteria

Each wave must pass regression, isolation, backup and rollback testing before the next wave begins.

## Phase 10 — Production Security Review

Before production release, verify:

- HTTPS active

- Database private

- JWT keys protected

- Token expiry configured

- Refresh rotation active

- Admin MFA active

- Cross-tenant tests passed

- File access isolated

- Secrets removed from repositories

- Logs do not expose sensitive data

- Payment webhooks verified

- Backups successful

- Restore test successful

- Monitoring and alerts active

- Production access approved

- Incident response procedure available

# 22. Definition of Done

A product is considered Kiaan SaaS Security Ready only when:

- Existing clients remain operational

- Product is registered in the Master Platform

- Organisation/tenant context is implemented

- Central JWT authentication is integrated

- Product audience validation is active

- Roles and permissions are documented

- Every API checks authorization

- Every business query is tenant-scoped

- Cross-tenant automated tests pass

- Third-party credentials have a registered owner

- Sensitive credentials are encrypted or centrally managed

- Uploaded files are tenant-isolated

- Payment webhooks are server-verified

- Audit logging is active

- Production database is not publicly accessible

- Backup and restoration have been tested

- Expert reviewer approves the code

- Cloud Team approves deployment

- Product Owner approves business workflow

- Management approves production release

# 23. Immediate First Assignment

## Cloud Team

Gautam: Infrastructure and data-protection architecture
Saif: Central Auth Docker, CI/CD and backup automation
Yash: Auth domain, SSL, firewall and monitoring

## Platform Team

Deepak: Security Standards v1 and final review checklist
Rohit: Central Auth Service technical design
Shrikant: RBAC and role-mapping design
Akash: Authentication and tenant database schemas
Ritika: Master Login, MFA and Admin wireframes
Mukul: Product Connector and Product Registry specification
Anmol: Plans, Subscription and Licence specification

## Product Teams

Every product team must first submit:

1. current-auth-audit.md

2. roles-permissions.md

3. tenant-data-audit.md

4. third-party-integration-register.md

5. database-and-storage-audit.md

6. backup-and-rollback-status.md

7. known-bugs.md

Feature development or authentication replacement should not begin until these audits are reviewed.

# 24. Management Decisions Required

Management must approve:

- Central JWT Authentication Service

- RS256 or EdDSA signing model

- Mandatory administrator MFA

- Separate product databases

- Shared database with tenant isolation inside each product

- Master Super Admin scope

- Product Super Admin scope

- Production access policy

- Backup retention period

- Product migration order

- Data-retention and deletion policy

- Shared versus tenant-owned integration model

- Security sign-off requirement before production

# 25. Final Recommendation

Kiaan Technology should not treat this programme as rebuilding 15 products.

The correct objective is:

Build one secure Kiaan SaaS control platform and gradually connect 15 independent products to it without breaking existing clients.

The recommended foundation is:

Central Node.js JWT Authentication

Short-lived RS256/EdDSA access tokens

Rotating opaque refresh tokens

Database-backed session revocation

Mandatory administrator MFA

Strict tenant context from verified tokens

Separate product databases

Tenant-scoped queries and file paths

Encrypted secret management

Shared platform subscription and licensing

Client-specific third-party credential isolation

Encrypted off-site backups

Audited administration and support access

Controlled migration in product waves

JWT-based authentication is acceptable and can be secure, but only when combined with secure sessions, token rotation, strict authorization, tenant isolation, MFA, secret protection, logging, backups and disciplined deployment practices.

Security approval should be treated as a mandatory release requirement rather than an activity performed after development is complete.

This report can be submitted as the primary technical and execution proposal; management only needs to confirm the named owners, pilot products and final infrastructure budget.